## Slide 1: Umatilla County Transit Development Plan
Wasco County Transportation Development Plan
October 29, 2020
Board of Commissioners Work Session
April 26

## Slide 2: Welcome, Meeting Purpose, Agenda Review
Project Overview
Transit Development Plan and Executive Summary Overview
Discussion
Next Steps

## Slide 3: Project Overview
Consider fixed-route, demand-response, and intercommunity services
Consider capital investments, infrastructure, and technologies to support services
Provide a strategic and coordinated vision for transit service
The Transit Development Plan (TDP) will:

## Slide 4: Project Tasks and Schedule
1 - Project Management and Project Kick-Off
Spring/Summer
2 – Needs Assessment
Summer
3 – Financial Cost Estimates, Implementing Options, and Outcomes Summer/Fall
4 – Implementation Plan
Fall/Winter
5 – Public Participation Documentation Late Spring
6 – Transit Development Plan and Adoption Late Spring
2022
2023
AC #2
AC #1
AC #3
AC #4
AC #5
Project Tasks and Schedule
BOC

## Slide 5
Executive Summary | Transit Development Plan
History and Future of Transit in Umatilla County | History and Future of Transit in Umatilla County
Project Purpose, Process, and Public Involvement | Project Purpose, Process, and Public Involvement
Vision and Goals | Vision and Goals
Baseline Conditions (Existing Services Only) | Baseline Conditions
Transit Needs and Markets | Transit Needs and Markets
Future Service Opportunities | Future Service Opportunities
Funding Forecasts | Funding Forecasts
Funding Summary and Prioritization | Prioritization
Implementation Plan | Implementation Plan
Next Steps | Next Steps
CONTENT COMPARISON

## Slide 6: History and Future of Transit
Key milestones and context of how the transit providers developed themselves and their services over time
The role of Umatilla County considering HB2017/STIF
Highlight of coordination and governance needs
“Of particular need for the County is an evaluation of governance options that resolve jurisdictional barriers and reporting redundancies and bolster economies of scale while maintaining local decision-making autonomy.”

## Slide 7: Project Process
Existing and Future Needs Assessment
Vision and Goals
Service Opportunities and Timelines
Implementing Options and Outcomes

## Slide 8: Public Involvement Process
Project Webpage: provides information about the project, schedule, and technical memoranda
Stakeholder Outreach Events: includes discussions with key stakeholders in the project area to better understand the needs of the public
Online/On-board Survey: used to determined how and where people use transit services, gather thoughts about proposed modifications to existing and proposed transit routes, and gain an understanding of the public’s transportation priorities and preferences
Advisory Committee: reviews and provides feedback on technical memoranda and the draft TDP and represents ODOT, local cities, and community members
Board of Commissioners and Umatilla County Transportation Advisory Committee (UCTAC): reviews and provides recommendations before adopting the final TDP

## Slide 9: Vision and Goals
Provide an equitable, safe, convenient, and coordinated transit network throughout Umatilla County that will support the health and well-being of Individuals, communities the economy and the environment.
Equity
Health and Safety
Mobility, Connectivity, and Convenience
Sustainability
Coordination
Information, Marketing, and Technology

## Slide 10: Existing Services
Highlights fixed-route and dial-a-ride services across the County with most-recent year of ridership

## Slide 11: Needs Summary
Provide additional or modified service in Hermiston and Pendleton
Expand service to neighboring regions, especially the Tri-Cities in Washington and Boardman area in Morrow County
Modify service between Umatilla County and the Walla Walla area
Increase regional/long-distance service
Serve growing populations inside Urban Growth Boundaries (UGBs) and large cities

## Slide 12: Needs Summary (Continued)
Enhance access for transit-dependent populations in rural and urban areas
Increase service frequency, extend service hours, and provide weekend service
Improve education, marketing, and partnerships
Update vehicle fleet
Improve bus stop amenities and access
Update tools and technology

## Slide 13: Prioritization
Short-term projects: high priority, lower implementation costs or dedicated funding in-place, higher ridership potential and improved transit access
  Pursue STIF Intercommunity funds and WSDOT grants (via Ben Franklin Transit) to pilot the proposed Tri-Cities route.
  Implement passenger counters and monitor stop usage to assess bus stop amenity needs.
  Improve amenities at the Pendleton Walmart, Hermiston Walmart, Til Taylor Park, 3rd & Orchard (or alternative Hermiston transit center), and Nixyaawii Governance Center/Tribal Health Center stops.
  Pursue real-time vehicle arrival implementation and associated trip planner updates.

## Slide 14: Prioritization
Mid-term projects: consider public feedback on service enhancements, cost constraints, and service distribution across the county
  Pursue additional funding to implement service enhancements and maintain existing operations; consider becoming a transportation district and pursuing property tax revenues and/or increasing city contributions.
  Becoming a transportation district may result in provider consolidation with potential to pool staffing and decrease overhead costs in providing service.
  Before or alongside this transition, providers could pursue a centralized transit center in Pendleton, potentially using and/or expanding the planned storage facility in northwest Pendleton.
  After a storage facility transition, the Mission Metro Alternative A could be implemented to serve as an express connection between Mission and Pendleton.
  Additional revenues could be used to add one trip per weekday to Hermiston HART, La Grande Arrow, and Pilot Rocket.
  Pursue lower emission vehicles and infrastructure to lower operating costs and reduce greenhouse gas emissions.

## Slide 15: Prioritization
Long-term projects: highly desired by riders but would require substantial additional funding that may be difficult to obtain in the short- or mid-term.
  Pursuing increased funding to implement increased and new weekend service on all fixed-routes and demand-response services.
Unconstrained projects: high priority for survey respondents but beyond projected funding availability
  Increased weekend service and increased frequency for all fixed-routes and demand-response services.

## Slide 16: Implementation Plan
Capital and Infrastructure Plan: provides a programmatic approach to support transit operations with rider amenities and infrastructure
Staffing Considerations: considers additional staffing needed over time as service increases
Management, Marketing, and Information Plan: helps publicize and encourage people to use transit
Governance: presents coordination opportunities, staff commitments, costs, and benefits based on specified concepts and considerations
System Performance Monitoring: enables a dynamic system where service adjustments can be implemented and justified following performance evaluations

## Slide 17: Discussion
How well do these recommendations meet your expectations for transit service in the county?
What implementation considerations should be added or modified?
Do you have other thoughts or questions for the TDP?

## Slide 18: Next Steps
The project team will revise the TDP and Executive Summary based on input from AC (April 12th), UCTAC (April 19th), and Board of Commissioners feedback
UCTAC will review the revised documents and consider recommendation to the Board of Commissioners on May 17th
The TDP and Executive Summary will be presented for adoption June 7th
TDP will guide transit investments in the County and adapt to shifting needs, funding opportunities, and partnerships